## Slide 1: Understanding scrum-agile methodology
Armon Wilson
SNHU
CS-250 SDLC
Notes: This presentation aims to explore the fundamental aspects of the Scrum-agile methodology. It will provide insights into its significance within modern software development. The focus will be on elucidating key roles, SDLC phases, comparisons between Waterfall and Agile approaches, and considerations for choosing a development methodology.

## Slide 2: Roles in a Scrum-Agile Team
Product Owner
Scrum Master
Development Team
Notes: The Scrum-Agile framework involves three primary roles: Product Owner, Scrum Master, and Development Team. Each role is pivotal in ensuring the success of the project, with distinct responsibilities that contribute to efficient and effective software development.

## Slide 3: Product Owner
Responsible for defining and prioritizing the product backlog.
Acts as the liaison between stakeholders and the development team.
Ensures the team works on high-value features aligned with customer needs.
Notes: The Product Owner plays a critical role in setting the project vision, ensuring that the development team works on features that align with customer requirements and business objectives. They bridge the gap between stakeholders and the team, ensuring a clear understanding of project goals and priorities.

## Slide 4: Scrum Master
Facilitates Scrum events and ensures adherence to Agile principles.
Removes impediments to the team's progress.
Guides the team in adopting Agile practices and continuous improvement.
Notes: The Scrum Master acts as a facilitator and guardian of Agile principles. They ensure the team understands and follows Agile methodologies, enabling smooth workflow by eliminating obstacles. Their guidance fosters a culture of collaboration and iterative improvement.

## Slide 5: Development Team
Responsible for delivering increments of a potentially releasable product.
Self-organizing and cross-functional.
Collaborates to transform user stories into valuable features.
Notes: The Development Team embodies the core of Agile development, working autonomously to deliver tangible outcomes. Their self-organization and diverse skill sets ensure efficient and high-quality product increments, reflecting user needs and preferences.

## Slide 6: Phases of SDLC in Agile
Planning
Development
Testing
Deployment
Notes: The Agile SDLC encompasses several crucial phases: Planning, Development, Testing, and Deployment. Each phase holds significance in ensuring the iterative and adaptive nature of the development process, facilitating continuous improvements and flexibility in responding to changes.

## Slide 7: Planning
Establishing project scope and objectives.
Defining user stories and prioritizing tasks.
Creating the roadmap for the sprint or iteration.
Notes: Planning in Agile initiates the project by setting clear objectives, defining user stories, and prioritizing tasks. It lays the groundwork for the entire sprint or iteration, guiding the team towards meeting project goals while allowing flexibility for adjustments as needed.

## Slide 8: Development
In the Agile SDLC, the Development phase involves the actual creation of the software or application based on the requirements specified in user stories or features.
It emphasizes collaboration among team members, encouraging adaptability to changes and focusing on delivering functional components incrementally.
Notes: The Development phase in Agile marks the implementation stage where the software solution is crafted based on the outlined user stories or features. It's characterized by collaboration, adaptability, and incremental delivery of functional components, fostering an environment that responds efficiently to evolving requirements. This phase embodies the Agile principle of delivering working software continuously throughout the project.

## Slide 9: Testing
In Agile, the Testing phase involves continuous testing throughout the development cycle.
It ensures that each increment or feature meets the specified requirements and functions as expected.
Notes: The Testing phase in Agile is integral to the development cycle, encompassing continuous testing activities. Unlike traditional methods where testing occurs at the end, Agile promotes ongoing testing to validate each increment or feature, ensuring they align with the specified requirements and operate as intended. This iterative testing approach maintains product quality and minimizes potential issues by addressing them early in the development process.

## Slide 10: Deployment
In Agile, the Deployment phase involves the release and implementation of completed features or increments.
It focuses on delivering functional components to users, ensuring the value generated during development is accessible.
Notes: The Deployment phase within Agile marks the release and implementation of completed features or increments. It emphasizes delivering functional components to end-users, allowing them to access the value generated during the development process. This phase aims for frequent, incremental releases, enabling users to benefit from the latest improvements and functionalities regularly.

## Slide 11: Waterfall vs. Agile Approach
Differences in Approach
Problem Handling Comparison
Impact on Project Management
Notes: In comparing the Waterfall and Agile methodologies, it's crucial to understand their fundamental differences. Waterfall adopts a step-by-step, linear progression, while Agile emphasizes adaptability and iterative cycles.

## Slide 12: Differences in Approach
Waterfall
Sequential, linear methodology.
Progresses through defined stages: Requirements, Design, Implementation, Testing, Deployment.
Agile
Iterative, flexible development.
Divides the project into smaller, manageable iterations (Sprints), allowing continuous feedback and adaptation.
Notes: The Waterfall approach proceeds through defined stages in a sequential, linear manner, whereas Agile involves iterative, flexible development, focusing on continuous feedback and adaptation.

## Slide 13: Problem Handling Comparison
Waterfall
Problems handled sequentially.
Addressed after their occurrence, potentially affecting subsequent stages.
Agile
Encourages continuous identification and resolution of issues.
Flexibility allows for immediate adjustments, preventing compounding problems.
Notes: Comparing problem handling in Waterfall versus Agile, Waterfall typically addresses issues sequentially, potentially impacting subsequent stages. In contrast, Agile promotes continuous issue identification and immediate resolution to prevent compounding problems.

## Slide 14: Impact on Project Management
Waterfall
Fixed requirements at project outset.
Limited adaptability to changes after development initiation.
Agile
Embraces changes throughout the development cycle.
Adaptable to evolving requirements, enabling flexibility and responsiveness.
Notes: The impact on project management differs significantly between Waterfall and Agile. Waterfall tends to have fixed requirements from the project's beginning, limiting adaptability. In contrast, Agile accommodates changes throughout, allowing for flexibility and responsiveness.

## Slide 15: Contrasting Development Approaches: SNHU Travel Project
Agile's Adaptive Response:
Scenario: Evolution from Traditional Destinations to "Detox/Wellness" Theme
Agile Approach: Iterative cycles, frequent stakeholder engagement, and adaptability allowed immediate integration of the theme change.
Outcome: Swift alignment of user stories and development priorities with the new theme, ensuring relevance to user expectations.
Waterfall's Rigidity in Change Management:
Scenario: Shift from Traditional Destinations to "Detox/Wellness" Theme
Waterfall Approach: Fixed requirements at project outset might have posed challenges in accommodating this change.
Potential Impact: The need for substantial modifications to the entire project plan, leading to potential delays and increased costs.
Notes: In the SNHU Travel project, the Agile approach's adaptability and iterative nature allowed for quick integration of a significant shift in user requirements. Conversely, in a Waterfall methodology, such changes post-initial planning could have posed substantial challenges due to the fixed nature of requirements and project phases. This contrast highlights the flexibility of Agile in managing evolving project scopes.

## Slide 16: Factors for Choosing Approach
Project Complexity
Flexibility Requirements
Stakeholder Involvement
Notes: When deliberating between Waterfall and Agile, we must consider critical factors. Waterfall's linear structure contrasts sharply with Agile's iterative and adaptable nature. These considerations, including project complexity, flexibility needs, and stakeholder engagement, influence the choice of approach. Each element plays a vital role in determining the methodology most suited for a project's unique demands.

## Slide 17: Project Complexity
Assessing the intricacy of the project.
Considering the level of interdependencies among components.
Identifying the degree of uncertainty in project requirements.
Notes: Project complexity serves as a crucial factor in deciding the development approach. It involves assessing the intricacies, interdependencies, and uncertainties within the project.
In the SNHU Travel project, the complexity arose when transitioning from the initial top travel destinations theme to a 'detox/wellness' focus. This shift demanded a meticulous reevaluation of user stories, functional requirements, and the essence of the user experience. The intricacies of this change, entailing not just a content shift but a thematic one, highlighted the project's complexity.

## Slide 18: Flexibility Requirements
Evaluating the need for adaptability during development.
Considering the potential for changing requirements.
Assessing the importance of responsiveness to emerging needs.
Notes: The flexibility required during development impacts the choice of approach. This involves considering changing requirements and the necessity for responsiveness to emerging needs.
At a crucial phase in the SNHU Travel project, emerging feedback from stakeholders indicated a shift in user preferences toward a more interactive interface rather than a static display for top travel destinations. This sudden pivot demanded immediate responsiveness to accommodate these changing requirements. The Agile approach allowed the Development Team to swiftly reorganize priorities, reprioritize tasks, and pivot toward an interactive slideshow format. The need for flexibility in the face of evolving demands became apparent, highlighting the necessity for an Agile approach that facilitates quick adjustments and responsiveness to emerging user needs.

## Slide 19: Stakeholder Involvement
Identifying the extent of stakeholder engagement.
Evaluating their role in decision-making.
Assessing the frequency of feedback and iteration cycles.
Notes: Stakeholder involvement plays a pivotal role in determining the suitable approach. Consider their engagement level, decision-making roles, and the frequency of feedback for iterative cycles.
The active involvement of stakeholders significantly influenced our approach. During Sprint Reviews and Demos, stakeholders provided insightful feedback on prototypes and features, directly shaping the course of development. Their regular engagement in retrospectives allowed for continuous refinement of user stories, ensuring alignment with evolving expectations. Their participation in Sprint Planning sessions also facilitated a deeper understanding of their priorities, enabling us to adapt the development process to better cater to their needs. This level of stakeholder involvement highlighted the necessity of an Agile approach, where constant feedback and collaboration with stakeholders guide iterative cycles toward meeting their expectations effectively.

## Slide 20: References
Charles G. Cobb. (2015). The Project Manager’s Guide to Mastering Agile : Principles and Practices for an Adaptive Approach. Wiley.